Title
CMS Status Report
PCP for CMS DC04 at FZK
Beware of acronyms!
The German CMS Production Team:
Klaus Rabbertz, Jens Rehn, Serge Sushkov, Joanna Weng

---
Data Challenge 04
- Start: January 2004
- 5% test of expected computing requirements for CMS running in 2007
  - Data distribution and access
  - Data calibration
  - Distributed user analysis jobs
    - Jobs on data on multiple Tiers

---
Pre-Challenge Production
- Simulation of events necessary for DC04
- Anticipated: 50 M events until December
- Requested from physics working groups: 69 M events
- German participation: 10 %
    - 5 M events for GridKa
- Current total rate: 12 M / month
- But: No pile-up yet, only „old“ Geant3 simulation

---
Assignment Scheme
- RefDB: Central database at CERN
    - Distribution and tracking of MC production (via e-mail)
- CMKIN, CMSIM, OSCAR:
    - CMS simulation software (n-tuples, Geant3, Geant4)
- McRunJob:
    - Local tracking and job submission (Python scripts)
- SRB: Storage Resource Broker:
    - Data and software distribution

---
Last three months ...
- 23.06. GridKa validated for CMKIN production
- 01.07. Start of Pre-Challenge Production
- 02.07. First CMKIN assignment
- 18.07. GridKa validated for CMSIM production
- 18.07. First CMSIM assignment
- Today: 26th assignment running
    - 2.6 M events generated (CMKIN), 3.8 % over all Tiers
    - 3.2 M events simulated (CMSIM), 9.6 % over all Tiers

---
Problems with ... fileservers
- CMS: fileservers cms1 – cms3
  - cms1: 1.8 TB, used for start of production, ok
  - cms2: 1.5 TB, very problematic, last incident: 1. October
    - used for checks only
  - cms3: 6.5 TB, available since 13.07., after small start-up problems runs very stable
    - Migrated production to cms3 on 28.08.
- Home fileserver sometimes not working

---
Problems with ... mails
- CMS uses mails from compute nodes for production surveillance
  - Sending mails from within NAT ok, but
    - Rejected as SPAM at CERN
  - Set-up change at GridKa requested: June 2003
    - Completion announced: 08.09.2003
    - Really finished: 26.09.2003

---
Problems with ... firewall
- CMS employs SRB for file import/export
  - Need one primary port: 5543
  - Need range for multithreading: 20000 - 20200
    - Blocked by firewall despite our request because ...
    - CMS installation recipe was wrong:
      - Primary port 5544
      - Range 20000 - 20200 is default ... it's not!

---
Problems with ... /tmp
- Maximal Walltime: 96 h
- /tmp clean-up after: 240 h
- Left-over files:
  - Fill up /tmp (e.g. CDF: 15 GB from crashed job)
    - Such a „free“ node may empty the queues
  - Confuse jobs (e.g. CMS: diff. jobs read from same directory /tmp/job.pid by accident)
    - Wrong output copied back
    - CMS clean-up will be improved

---
Problems with ... I/O
- Very bad Walltime to CPUtime ratio!
- Currently only jobs w/o pile-up for CMS
- I/O will be a major issue for user analyses
~1h/50h

---
Problems with ... I/O
- Too many I/O intensive jobs block each other
    - occupy slots in queues,
    - spoil GridKa performance and
    - prevent the other experiments to run their jobs
Similar for D0 this Tuesday
Impact of I/O int. jobs from BaBar

---
Other Problems
CMKIN jobs finish too fast (~5 sec.)
  - NFS overload => increased submission delay (10 s)
- Limits for max. running jobs per queue, determined automatically?
    - Sometimes prevents jobs from running
- sshd blocks login, restart necessary
- Grid User Support, portal there, but is it in use?
    - Got automatic acknowledge for request, nothing more yet

---
Good News
- Very nice Ganglia interface to monitor GridKa
- It is possible to run > 390 CMSIM jobs in par.
3 days of high speed production
First batch of jobs finished already
Start of assignment, 2M events
I/O problems

---
Statistik 2
Example of impact of CMS production on GridKa
We (CMS) could run
more assignments
Impact of CMS assignment

---
Statistik 1
CPU Usage Jul -> Sep
July
August
September
Color coding changed!?

---
Documentation Requests
- Web archive for rdccg-user mailing list
    - New web pages announce GridKa-user mailing list ... which doesn't exist, yet?
- List of user accounts and corresponding e-mail addresses
    - No cat /etc/passwd plus Google search necessary
- Documentation of fileserver sharing between the experiments
- Documentation of fairshare settings/points

---
Other Requests
- More efficient handling of jobs with extremely bad Walltimes/CPUtime ratios necessary
- Better timing of announcements for non-emergency interventions
    - Not e.g. for tapes: Announced: 23.09. 23:23 Scheduled: 24.09.
- One hour autologoff of ssh sessions is quite annoying from outside Karlsruhe

---
summary
Summary
Encountered many problems and resolved quite some fraction of them.
- It's a stony path to go.
- Nevertheless we're taking up speed.
Many thanks to the GridKa people,
special thanks go to Manfred Alef.